# School of Engineering

B Tech CSE (Data Science), Capstone Project Weekly Progress Report

Semester: VII

Week No: 1	Date: From 24-08-2026 To 29-08-2026

| Department | Computer Science & Engineering (Data Science) |
| --- | --- |
| Names & USN of Team Members | Ayush Singh (ENG23DS0098) |
| Name of the Guide | Dr. Jobin Thomas |
| Project Title | A GPU-Accelerated Ray-Traced Urban Microclimate Simulation and AI Based Cooling Design Optimization Framework |

| Work Carried out by the team during the Week (in Bullet points only): Finalized the modular project directory structure separating `data/` (raw, processed, cache), `src/` (data, geometry, physics, visualization subpackages), `tests/`, `notebooks/`, `scripts/`, `outputs/` (figures, netcdf, reports, json, meshes, data), and `frontend/` as a parallel subproject. Set up the Python virtual environment with core dependencies: PyTorch, rasterio, geopandas, pyproj, shapely, xarray, netcdf4, pythermalcomfort, matplotlib, trimesh, pytest, jupyter, and the Overture Maps library. Wrote the central `config.py` module with frozen data classes defining the Washington Square Park study area (40.7308°N, 73.9975°W, UTM Zone 18N, 1m resolution, 200×200m domain), simulation date (15 July 2024, day 196), target time (14:00 local / 18:00 UTC), pedestrian height (1.1m), and all physics parameters (360 SVF directions, 200m shadow radius, 0.75 atmospheric transmission, 0.85 sky emissivity, 0.95 ground emissivity). Registered for ERA5 CDS API access and prepared the download infrastructure; explored Overture Maps data access methods (CLI vs Python API) for the bounding box (40.7280°S, -73.9990°W, 40.7340°N, -73.9920°E). |  |
| --- | --- |
| Individual Contribution from the Student: |  |
| Ayush Singh | Designed the complete modular project architecture and implemented the core configuration module that establishes all study area coordinates, simulation parameters, and physics constants as the single source of truth for the entire pipeline. |
| Work Planned for the Following Week: Download Overture building footprints GeoJSON for the study area and verify building count, height attribute coverage, and CRS. Download ERA5 reanalysis NetCDF for 15 July 2024 and extract meteorological variables at 18:00 UTC with unit conversions. Download SRTM 30m DEM and reproject to UTM Zone 18N at 1m resolution with relative elevation normalization. |  |
| Major Bottlenecks (if any) CDS API account approval and credential configuration (`~/.cdsapirc`) required before automated ERA5 downloads can proceed. Overture Maps download method not yet finalized, CLI tool vs Python API decision pending based on reliability for the specific NYC bounding box region. |  |

Percentage Work Completed:	10%

Signature of the Students:	Signature of the Guide