# School of Engineering

B Tech CSE (Data Science), Capstone Project Weekly Progress Report

Semester: VII

Week No: 4	                              Date: From 14-09-2026 To 19-09-2026

| Department | Computer Science & Engineering (Data Science) |
| --- | --- |
| Names & USN of Team Members | Ayush Singh (ENG23DS0098) |
| Name of the Guide | Dr. Jobin Thomas |
| Project Title | A GPU-Accelerated Ray-Traced Urban Microclimate Simulation and AI Based Cooling Design Optimization Framework |

| Work Carried out by the team during the Week (in Bullet points only): Implemented `utci.py` module wrapping `pythermalcomfort.utci() ` to compute Universal Thermal Climate Index from air temperature, Tmrt, pedestrian wind speed, and relative humidity; validated that sunlit conditions produce UTCI>40°C (very strong to extreme heat stress) and shaded conditions produce UTCI 33–38°C (moderate to strong heat stress) with a clear difference of 10–15°C between sun and shade; wrote `tests/test_utci.py`. Wrote `maps.py` visualization module implementing five figure generation functions (`plot_dsm`, `plot_shadows`, `plot_svf`, `plot_tmrt`, `plot_utci`) using matplotlib with colorbars, titles, scale bars, north arrows, and statistics text boxes; tested figure generation individually on the computed metric arrays. Wrote the end-to-end orchestrator `run_stage1.py` that calls all modules in sequence (data download → harmonization → geometry → physics chain → validation → visualization → output saving) with structured logging at each stage; the orchestrator is written but has not yet been executed end-to-end. Prepared the data contract output structure: defined the JSON file naming convention (`outputs/json/{metric}_{YYYYMMDD}_{HHMM}.json`) and the simulation config JSON structure (`outputs/data/simulation_config.json`) that the frontend will consume; the conversion from computed numpy arrays to JSON format is designed but not yet executed. Set up the frontend React + Vite + TypeScript development environment in `frontend/`, installed dependencies (React, Zustand, React Three Fiber, Drei, Three.js, TypeScript, Vite), and created the initial project skeleton including `package.json`, `vite.config.ts`, `tsconfig.json`, `index.html`, `src/main.tsx`, `src/App.tsx`, `src/index.css`, and the `__init__.py` files for the source subpackages. Created the frontend API layer stubs: `frontend/src/api/types.ts` with TypeScript interfaces for `MetricData`, `SimulationConfig`, `TimeStep`, `GeoBounds`, and `BuildingMesh`; `frontend/src/api/client.ts` with the `fetchJson()` HTTP client function; `frontend/src/api/queries.ts` with placeholder query functions (`fetchConfig`, `fetchAvailableTimes`, `fetchMetric`, `fetchDsm`, `fetch3DMesh`) that will fetch from the JSON files produced by the backend. Created the frontend global state store skeleton: `frontend/src/stores/appStore.ts` with Zustand store interface defining config, current metrics, layer visibility, active layer, color scale, and time state; the store is defined but not yet connected to the UI components. Started the 3D scene setup in `frontend/src/three/scene.ts` with the basic Three.js scene, camera, renderer, and lighting initialization; the scene is not yet rendering any data layers. |  |
| --- | --- |
| Individual Contribution from the Student: |  |
| Ayush Singh | Implemented the UTCI module completing the five-module physics chain, wrote the visualization module for all five required output figures, wrote the end-to-end orchestrator, and set up the complete frontend project skeleton (React + Vite + TypeScript + Zustand + React Three Fiber) with the API layer types, client, query placeholders, and global state store, establishing the foundation for both the backend integration and the interactive 3D viewer. |
| Work Planned for the Following Week: Execute the end-to-end orchestrator `run_stage1.py` to run the full pipeline on the Washington Square Park study area and produce all output figures, NetCDF files, JSON data contract files, and the validation report. Run validation sanity checks on the full pipeline output: verify shadow direction, SVF range (min <0.4, max >0.9), Tmrt range (sunlit >50°C, shaded <40°C), and UTCI difference between sunlit and shaded areas. Complete the frontend 3D map viewport (`MapViewport.tsx`, `Map3D.tsx`) rendering the DSM ground mesh, building meshes, and at least one metric heatmap overlay from the JSON data. Build the frontend sidebar with time slider, layer toggles, and stats cards connected to the Zustand store and the API query functions. |  |
| Major Bottlenecks (if any) - The end-to-end orchestrator has been written but not yet executed, potential interface mismatches between modules (array shapes, coordinate conventions, data types) may only surface during the first full run; the orchestrator is designed to halt and report errors at each stage, but debugging the first end-to-end run may reveal issues that require fixing in multiple modules simultaneously. - Frontend data files (JSON in `outputs/json/` and `outputs/data/`) do not yet exist, the frontend API layer is designed to consume them but cannot be fully tested until the backend produces them; this creates a dependency where backend completion must precede frontend integration testing. - React Three Fiber 3D scene setup has a steep learning curve, proper camera controls, mesh rendering from grid data, and vertex coloring for heatmap overlays require careful implementation; the scene skeleton is in place but the actual data-driven rendering is not yet built. - UTM coordinate to Three.js world coordinate transformation (`geoTransform.ts`) must be implemented correctly, any error here causes the 3D scene geometry to be positioned incorrectly relative to the map bounds, and this is difficult to debug visually without known reference points. |  |

Percentage Work Completed:	33%

Signature of the Students:	Signature of the Guide